**Project 2 Group 3 Minutes of the team meeting 30th March, Tron Lab**

**Present:** Ethan, Lemuel, Steven

**Meeting Purpose**: Group member introductions, discuss and setup for C project, assign tasks and roles.

**Previous Actions**

* None

**Regular Actions**

* Discussed

**New Items**

* GitHub has been setup
* Lemuel assigned role as GitHub manager, Ethan assigned role as minute taker
* Steven claimed Exercise 2, Lemuel took Exercise 3, and Ethan was appointed with Exercise 1

**Project 2 Group 3 Minutes of the team meeting 6th April, Tron Lab**

**Present:** Ethan, Lemuel, Steven

**Meeting Purpose**: Group member introductions, discuss and setup for C project, assign tasks and roles.

**Previous Actions**

* GitHub established
* Exercises assigned

**Regular Actions**

* Discussed project

**New Items**

* Updated each other on progress in assignment
* Discussed how our modules would need to interact with each other’s
* Agreed to have a call on the weekend to see where we’ve gotten so far

**Planned Meetings**

* Sunday 10th April 7pm

**Project 2 Group 3 Minutes of the team meeting 11th April, Messenger Call**

**Present:** Ethan, Lemuel, Steven

**Meeting Purpose**: Group member introductions, discuss and setup for C project, assign tasks and roles.

**Previous Actions**

* Meeting pushed forward from Saturday to Monday after discussing via text on messenger

**Regular Actions**

* Discussed project

**New Items**

* Exercise 1 appears to be done
* Work continuing on exercise 2 and 3
* Meeting planned for Tuesday

**Planned Meetings**

* Tuesday 12th April 7:00pm

**Project 2 Group 3 Minutes of the team meeting 12th April, Messenger Call**

**Present:** Ethan, Lemuel, Steven

**Meeting Purpose**: Group member introductions, discuss and setup for C project, assign tasks and roles.

**Previous Actions**

* work continued on exercises and integrating them together into final file

**Regular Actions**

* Discussed project

**New Items**

* Exercise 3 appears finished, so does 2 mostly
* Attempted integrating all the exercise to get it to work together
* Issues discovered with exercise 1 preventing integration
* Ethan will work overnight on it in attempt to fix it
* Meeting planned before the presentation to discuss how to present and finally fully integrate project

**Planned Meetings**

* Wednesday 13th April 12:00pm PNR

**Project 2 Group 3 Minutes of the team meeting 13th April, Messenger Call**

**Present:** Ethan, Lemuel, Steven

**Meeting Purpose**: Group member introductions, discuss and setup for C project, assign tasks and roles.

**Previous Actions**

* Work continued on exercises and integrating them together into final file

**Regular Actions**

* Discussed project

**New Items**

* Issues with exercise 1 could not be resolved in time
* Bug-fixing exercises
* Finalising how we will present the final project